## Slide 1
BTT
Sales and Services
Release Management Plan
Krishna Krupal

## Slide 2: Release Management Setup

## Slide 3: Environment Setup

## Slide 4: Environment Mapping
Notes: Apache Server:
Dev:
QA: We haven't decided where the QA server is going to be
Staging: New servers. Not procured
Training: Existing training server
Production: Not procured

## Slide 5: Release Process

## Slide 6: Design Board
80/20 - Config vs Code Rule
Stay under 60% of the Governor Limit Threshold
Configuration Score (if less than 100 need review and approval)

## Slide 7: Quality Gate
Apex Unit Tests
Static Code Analysis using Apex PMD
Strive for >= 90% Code Coverage
80/20 - Config vs Code Rule
Stay under 60% of the Governor Limit Threshold
Peer Review
Architect Review
Selenium Tests

## Slide 8: Environment Access
 | Working Environments | DEV | QA | Staging | Full | Training | Production
Architects/Leads | X | X | X | X | X | X | X *
Developers | X | X | X |  |  |  | 
Data |  |  |  | X | X | X | X
QA |  |  | X | X |  |  | 
Release Manager | X | X | X | X | X | X | X
Product Owner/Lead |  | X | X | X |  | X | X
End User |  |  |  | X |  | X | X
OCM |  |  |  | X |  | X | 
* Not all Architects and Leads will have access to production

## Slide 9: Salesforce Licenses (To Be Updated)
 | May 19 (DEV/QA) | 1st Jun 19 (DEV/QA) | Jul 19 (DEV/QA) | 31st Aug 19 (DEV/QA) | Sep 19 | Oct 19 | 1st Nov 19
Salesforce Licenses | 22 | 50 |  | 2000 |  |  | 
Community Licenses |  | 20 |  |  |  |  | ~4000
Full Sandbox | 1 |  |  | 1 (Total = 2) |  |  | 
Breakdown
Team | Count
IBM Offshore | 20
IBM Onshore | 15
Salesforce | 4
IBM QA | 6
ABC SQA | 3
Infosec | 1
Jen’s Team | 5
Shea’s Team | 5
Buffer | 5
TOTAL | 54
Additional Salesforce Licenses | 54 – 22 = 32
Community Licenses | 20

## Slide 10: Version Control and Branching Strategy

## Slide 11: Next Steps
Copado Setup
BitBucket Repository Setup
JIRA/Copado Integration (Philip Hotz, Derrick McGee)
Prove the Model
Demo